BEISSER LUMBER Iowa's Family Lumberyard Since 1952 DECK VISUALIZER — CLAUDE CODE BUILD PLAN v2 Revised to Build on Existing DecksYouSee App github.com/amcgrean/DecksYouSee · configurator-eight-mu.vercel.app

| Strategy | Build on top of existing DecksYouSee app — do not start from scratch. Add Beisser branding, multi-brand product system, SVG quality improvements, and backend layer. |
| --- | --- |
| Existing App | Vite + React + Tailwind, deployed on Vercel. 7-step wizard (Shape/Size/Material/Pattern/Railing/Stairs/Review), 4 deck shapes, framing view, house facade/color customization, material estimate. |
| Reference Files | BeisserDeckVisualizer.jsx (SVG rendering prototype) + this build plan document |
| Tech Stack | Existing: Vite + React + Tailwind (Vercel). Adding: Express + SQLite API (Railway/Render), jsPDF, nodemailer |

# 1. Existing App Audit — What DecksYouSee Already Has

The DecksYouSee app built in Claude Code is more complete than the Beisser prototype we developed in Claude.ai. Before adding anything, it's important to understand what's already working so we don't rebuild it.

1.1  Wizard Structure — Keep All 7 Steps

The existing app has a 7-step wizard that is structurally more complete than our 6-step prototype. All steps should be preserved; steps 3 and 4 need to be re-skinned for the Beisser multi-brand experience.

| # | Step | Status | Action |
| --- | --- | --- | --- |
| 1 | Shape | ✓ Keep as-is | Rectangle, L-Shape, T-Shape, Wrap-Around. T-Shape is a deck shape we lacked in the prototype — keep it. Consider adding Multi-Level as a 5th option. |
| 2 | Size | ✓ Keep as-is | Actual dimension inputs (width × depth). Drives material estimate. No competitor in our plan except Simpson Strong-Tie has this. Valuable for contractors. |
| 3 | Material → Brand | 🚧 Replace UI | Replace generic material picker with Beisser 7-brand card grid. Keep the step slot — just swap in the brand selection UI from the prototype. |
| 4 | Pattern → Color | 🚧 Replace UI | Replace pattern selection with collection tabs + color swatch grid (74+ colors across 7 brands). The selected hex drives the rendering engine. |
| 5 | Railing | ✓ Enhance | Already exists. Add the railing colors from selected brand (e.g. white/black/color-match). Keep existing railing style options. |
| 6 | Stairs | ✓ Keep as-is | Completely absent from our prototype. Simpson Strong-Tie has it; it serves the contractor audience. Don't touch it. |
| 7 | Review → Summary | 🚧 Expand | Keep existing review content. Add 4 CTAs: Export PDF, Copy Share Link, Request Samples, Email Design. Add analytics firing. |

1.2  Preview Views — What Exists vs. What to Add

The existing app has 4 preview tabs: Surface | Framing | Side Railing | Isometric. Our prototype had 4 different tabs: Front | Corner | Aerial | Detail. The best outcome is to merge them.

| View | Status | Notes |
| --- | --- | --- |
| Surface | ✓ Keep — enhance | Equivalent to our Front view. Merge the premium SVG illustration quality from the prototype: feTurbulence wood grain, AO shadows, window depth, environmental trees. |
| Framing | ✓ Keep as-is | Structural/engineering view showing joist layout. Not in any competitor except Simpson Strong-Tie. Valuable for contractors. Do not remove. |
| Side Railing | ✓ Keep — enhance | Closest to our Corner view. Upgrade with the angled isometric house side rendering and deck 3D face from the prototype. |
| Isometric | ✓ Keep — rename | Rename to Aerial. Enhance with compass rose, grass texture pattern, and railing post top-down view from prototype. |
| Detail 🔍 | ➕ Add new | Cinematic macro board close-up with studio background, per-board color variance, Phillips screw fasteners, expansion gaps, color swatch chip. The highest-impact view for selling colors. Entirely missing from existing app. |

1.3  House Environment — Already Better Than Our Prototype

The existing app's house environment customization is more flexible than our prototype's fixed 4-style approach. It should be kept and extended, not replaced.

| Feature | Existing App | Action |
| --- | --- | --- |
| House Style | Material-based (vinyl/brick/stone/stucco/wood) | Keep. Add our 4 architectural silhouette shapes (Craftsman/Colonial/Modern/Farmhouse) as a separate toggle if feasible, or as the house shape preset that drives the SVG. |
| House Color | Custom hex color picker | Keep. Significantly better than our prototype which had fixed wall colors. Connect to the SVG wall gradient fill. |
| Patio Door | Toggle on/off | Keep. |
| Grass | Toggle show/hide grass in 3D | Keep. Enhance grass with the fTurbulence texture from prototype when shown. |
| Quote Name + Notes | Free-text fields at top of wizard | Keep — great for contractor workflow. Include in saved design and PDF export. |
| Material Estimate | Driven by Size step inputs | Keep. Connect to selected brand/product pricing if/when Beisser provides price data. For now keep as sq ft + board count estimate. |

# 2. Full Feature Comparison

Legend: ✓ = exists or will exist  🚧 = partial / needs work  — = missing  |  Status column = whether it exists in the current DecksYouSee app or needs to be added in the next Claude Code session.

| Feature | Beisser (target) | Deckor- ators | Timber- Tech | Trex | Status |
| --- | --- | --- | --- | --- | --- |
| — WIZARD & UX — |
| Multi-brand display (7 brands) | ✓ | — | — | — | — | Add now |
| 7-step wizard structure | ✓ | — | — | — | — | Add now |
| Deck shape: Rectangle | ✓ | ✓ | ✓ | ✓ | ✓ | In app |
| Deck shape: L-Shape | ✓ | ✓ | ✓ | ✓ | ✓ | In app |
| Deck shape: T-Shape | ✓ | — | — | — | — | In app |
| Deck shape: Wrap-Around | ✓ | ✓ | — | ✓ | — | In app |
| Deck shape: Multi-Level | 🚧 add | ✓ | ✓ | ✓ | ✓ | Add now |
| Actual dimension inputs | ✓ | ✓ | ✓ | — | — | Add now |
| Stairs configuration | ✓ | — | — | — | — | Add now |
| Material estimate (sq ft) | ✓ | — | — | — | — | Add now |
| Quote name + notes fields | ✓ | — | — | — | — | Add now |
| Mobile-first responsive | 🚧 rebuild | — | ✓ | — | — | Add now |
| — RENDERING & VIEWS — |
| Surface / Front view | ✓ enhance | — | — | — | — | Add now |
| Corner / Side Railing view | ✓ enhance | — | — | — | — | Add now |
| Aerial / Isometric view | ✓ rename | — | — | — | — | Add now |
| Framing / structural view | ✓ keep | — | — | — | — | Add now |
| Detail: board close-up | ✓ | — | — | — | — | Add now |
| feTurbulence wood grain filter | ✓ | — | — | — | — | Add now |
| Ambient occlusion shadows | ✓ | — | — | — | — | Add now |
| Per-board color variance | ✓ | — | — | — | — | Add now |
| Window glass + glare depth | ✓ | — | — | — | — | Add now |
| House facade material choice | ✓ keep | — | — | — | — | In app |
| House color hex picker | ✓ keep | — | — | — | — | Add now |
| 4 house style archetypes | ✓ add | ✓ | — | ✓ | — | Add now |
| Grass / environment toggle | ✓ keep | — | — | — | — | Add now |
| Time-of-day lighting | — Phase 4 | — | — | — | ✓ | Add now |
| Photo upload your home | — Phase 4 | ✓ | — | — | ✓ | In app |
| — PRODUCT DATA — |
| 7 brands in product DB | ✓ | — | — | — | — | Add now |
| 74+ colors with hex values | ✓ | — | — | — | — | Add now |
| Collection tabs per brand | ✓ | — | — | — | — | Add now |
| Color swatch grid | ✓ | — | — | — | — | Add now |
| Admin CMS for products | ✓ | — | — | — | — | Add now |
| — OUTPUT & SHARING — |
| Save/share design via URL | ✓ | ✓ | ✓ | ✓ | — | Add now |
| PDF quote sheet export | ✓ | — | ✓ | — | — | Add now |
| Email design to self | ✓ | ✓ | ✓ | ✓ | — | In app |
| Sample request form | ✓ | ✓ | ✓ | ✓ | — | In app |
| Analytics tracking | ✓ | — | — | — | — | Add now |
| Analytics dashboard (admin) | ✓ | — | — | — | — | Add now |
| CSV analytics export | ✓ | — | — | — | — | Add now |
| Contractor/dealer finder | — Phase 4 | ✓ | ✓ | ✓ | ✓ | Add now |
| Permit-ready blueprints | — Phase 4 | — | ✓ | — | — | Add now |
| Board direction toggle | — Phase 4 | — | — | ✓ | — | Add now |

Status key: "In app" = already built in DecksYouSee, preserve it. "Add now" = Phase 1-3 scope, build in next Claude Code session. "Phase 4" = post-launch enhancement, out of scope for now.

# 3. Prioritized Missing Features — What to Build Next

Grouped by effort and impact. Everything below is additive — nothing in the existing DecksYouSee app needs to be torn out.

3.1  Critical — Do First (Rebranding + Product System)

| Feature | Implementation Notes |
| --- | --- |
| Beisser Lumber branding | App title, colors (#1E3A2C green, #C4924A gold, #F0EAD8 cream), fonts (Playfair Display + DM Sans). Replace 'Deck Configurator' everywhere. This is a 1-2 hour task for Claude Code. |
| Multi-brand product system | SQLite products table (brand/collection/name/hex/active). Seed all 7 brands, 74+ colors. Replace wizard step 3 (Material) with brand card grid, step 4 (Pattern) with collection tabs + swatch grid. |
| SVG rendering quality lift | Port the feTurbulence grain filter (baseFrequency: 0.012 0.48) and AO shadow gradients from BeisserDeckVisualizer.jsx into the existing Surface/Side Railing views. Wire selected product hex to the gradient fills. |
| Detail view (new tab) | Add a 5th preview tab: Detail. Port the cinematic board close-up scene from prototype. Per-board color variance, studio background, screw fasteners, color chip. This is the #1 feature for selling color. |
| Mobile layout rebuild | Phone: scene stacked on top (40vh, expandable to 62vh), wizard scrolls below, fixed bottom nav. Tablet: 48vh scene. Desktop: existing 57/43 split layout. This requires CSS refactor, not a component rewrite. |

3.2  High Priority — Phase 2 (Backend + Output)

| Feature | Implementation Notes |
| --- | --- |
| Save/share design via URL | POST /api/designs → UUID. GET /api/designs/:id to load. URL: ?design=UUID. Include Quote Name, Notes, and all wizard selections in saved payload. Shared link pre-populates the full wizard. |
| PDF quote sheet export | jsPDF + html2canvas. Single page: Beisser logo, color swatch, selections table, scene screenshot, CTA block with locations, QR code of share URL (qrcode.js). Generated client-side. |
| Sample request form | Modal on Summary step. Name, email, phone, optional address. Pre-populate selected brand/color. Option for up to 2 additional colors to compare. POST /api/samples → staff email notification. |
| Email design to self | Email input on Summary step. Sends branded email with design summary and share link. Attach PDF. Use nodemailer with configurable SMTP credentials. |
| Analytics event tracking | POST /api/analytics/event. Events: color_select, brand_select, view_change, pdf_export, share_copy, sample_request, session_start. No PII — session UUID only. Fire-and-forget, never block the UI. |

3.3  Admin Phase — Phase 3

| Feature | Implementation Notes |
| --- | --- |
| Admin login (/admin) | JWT auth. bcrypt password hash. Simple login form at /admin. Token stored in localStorage with 24h expiry. |
| Product CMS | View/add/edit/deactivate colors. Hex color picker. Active toggle hides instantly from visualizer. Drag reorder within collection. Add new collections and brands. |
| Analytics dashboard | Top 10 colors (all-time + 30-day). Brand breakdown pie chart. Daily sessions line chart. Conversion funnel. Device breakdown (mobile/tablet/desktop). CSV export button. |

3.4  Post-Launch — Phase 4

- Time-of-day lighting slider — pure SVG, shift gradient direction and sky color based on slider (morning/afternoon/dusk). Fiberon has this; pure SVG means no 3D engine needed.

- Multi-level deck shape — 5th shape option to match TimberTech and Trex

- Board direction toggle — perpendicular vs 45° diagonal pattern. Trex offers this.

- Picture-frame accent border — secondary color swatch for border boards

- Photo upload mode — user uploads home photo, deck zone alpha-masked and composited

- Contractor/dealer store locator — nearest Beisser location finder

- PWA manifest — installable app for store tablets

- Permit-ready blueprint export — dimension-accurate PDF for permitting (Simpson Strong-Tie style)

# 4. Database Schema

SQLite via better-sqlite3. New layer added alongside the existing Vite app; Express API served as a separate process or via a serverless adapter. Four tables needed.

products table

id INTEGER PRIMARY KEY AUTOINCREMENT

brand TEXT NOT NULL -- 'trex' ¦ 'fiberon' ¦ 'timbertech' ¦ 'deckorators' ¦ 'wolf' ¦ 'moistureshield' ¦ 'armadillo'

brand_name TEXT NOT NULL -- Display name

collection TEXT NOT NULL -- e.g. 'Transcend', 'Sanctuary'

color_name TEXT NOT NULL -- e.g. 'Gravel Path'

hex TEXT NOT NULL -- e.g. '#9B9087'

sort_order INTEGER DEFAULT 0

active BOOLEAN DEFAULT 1 -- 0 = hidden from visualizer

designs table

id TEXT PRIMARY KEY -- UUID v4

quote_name TEXT

notes TEXT

house_style TEXT -- 'craftsman' ¦ 'colonial' ¦ 'modern' ¦ 'farmhouse'

house_facade TEXT -- 'vinyl' ¦ 'brick' ¦ 'stone' ¦ 'stucco' ¦ 'wood'

house_color_hex TEXT

deck_shape TEXT

deck_width REAL

deck_depth REAL

product_id INTEGER REFERENCES products(id)

railing_style TEXT

has_stairs BOOLEAN

customer_email TEXT

created_at DATETIME DEFAULT CURRENT_TIMESTAMP

events table

id INTEGER PRIMARY KEY AUTOINCREMENT

event_type TEXT -- color_select ¦ brand_select ¦ view_change ¦ pdf_export ¦ etc.

product_id INTEGER

brand TEXT

session_id TEXT -- UUID, no PII

device_type TEXT -- 'mobile' ¦ 'tablet' ¦ 'desktop'

created_at DATETIME DEFAULT CURRENT_TIMESTAMP

admin_users table

id INTEGER PRIMARY KEY AUTOINCREMENT

username TEXT UNIQUE NOT NULL

password_hash TEXT NOT NULL -- bcrypt

# 5. API Endpoints

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/products | GET | All active products grouped by brand/collection. Cached in-memory. Drives wizard steps 3+4. |
| /api/designs | POST | Save design, return UUID. Payload: all wizard selections incl. quote_name, notes, dimensions, house options. |
| /api/designs/:id | GET | Load saved design by UUID. Used when opening a share link (?design=UUID). |
| /api/analytics/event | POST | Fire-and-forget event. No auth needed. Fields: event_type, product_id, brand, session_id, device_type. |
| /api/analytics/summary | GET | Admin-only (JWT). Returns top colors/brands/views, daily sessions, conversion funnel, device split. |
| /api/samples | POST | Sample request. Saves to DB, sends staff notification email, sends confirmation to customer. |
| /api/admin/products | GET/POST/PUT/DELETE | Admin-only CRUD. Add/edit/deactivate/reorder products. Invalidates product cache on write. |
| /api/admin/login | POST | Returns signed JWT on valid credentials. Token valid 24h. |

# 6. Build Phases for Claude Code

Each phase is independently deployable. The existing DecksYouSee app stays live throughout — phases are additive, not breaking.

| PHASE 1 | Branding + Product System + SVG Quality Starting point: existing DecksYouSee repo on GitHub. - Apply Beisser Lumber branding: Playfair Display + DM Sans fonts, #1E3A2C green, #C4924A gold, #F0EAD8 cream. Replace 'Deck Configurator' title. - Add SQLite DB + Express API. Seed all 7 brands and 74+ colors from the product list in BeisserDeckVisualizer.jsx. - Replace wizard step 3 (Material) with 7-brand card grid. Replace step 4 (Pattern) with collection tabs + color swatch grid. Wire selected hex to rendering engine. - Port SVG quality improvements from BeisserDeckVisualizer.jsx into the existing Surface view: feTurbulence grain filter, AO shadows under eaves, per-board color variance, window glass + glare depth. - Add Detail view as a 5th preview tab (cinematic board close-up from prototype). - Rebuild mobile layout: stacked scene/wizard on phone, fixed bottom nav, expand/collapse scene toggle. - Wire analytics event firing (no dashboard yet). Session UUID in localStorage. Deliverable: Fully branded Beisser tool with all 7 brands selectable, premium SVG rendering, and mobile-first layout. |
| --- | --- |
| PHASE 2 | Save/Share + Export + Sample Form - POST /api/designs → save all wizard state (including quote name, notes, dimensions, house options) and return UUID. - Share URL: beisserlumber.com/deck-visualizer?design=UUID. Opening a share link pre-populates all 7 wizard steps. - PDF export (jsPDF + html2canvas): Beisser header, color swatch, selections table, scene screenshot, store locations, QR code linking to share URL. - Email design: nodemailer. Customer gets branded email with share link + PDF attached. - Sample request modal on Summary step: name/email/phone, pre-populated color, optional 2nd comparison color. - Staff notification email on sample request. Configurable recipient address in env vars. Deliverable: Complete customer journey — design, share, export, and request samples. |
| PHASE 3 | Admin CMS + Analytics Dashboard - Admin login at /admin (JWT + bcrypt). Single user to start. - Product CMS: table of all colors with search, active toggle, hex editor, drag-to-reorder within collection. - Add new colors/collections/brands without code changes. - Analytics dashboard: top 10 colors (all-time + 30-day), brand pie chart, daily sessions line chart, conversion funnel, device breakdown. - CSV export for analytics data. Date-range filter. Deliverable: Beisser staff can manage products and review performance without a developer. |
| PHASE 4 | Post-Launch Enhancements - Time-of-day lighting slider (SVG gradient shift — morning/afternoon/dusk). Inspired by Fiberon. - Multi-level deck shape as 5th option. - Board direction toggle (perpendicular / diagonal). Trex offers this. - Picture-frame accent border — secondary swatch selection. - Photo upload mode — user uploads their home photo, deck zone composited on top. - PWA manifest — installable on store tablets. - Permit-ready PDF blueprint with actual dimensions (Simpson Strong-Tie style). Deliverable: Feature parity with or exceeding any single-brand competitor tool. |

# 7. Claude Code Handoff Notes

7.1  What to Preserve From DecksYouSee (Do Not Rebuild)

- The 7-step wizard scaffolding and navigation logic

- Shape step: Rectangle, L-Shape, T-Shape, Wrap-Around geometry

- Size step: dimension input fields and square footage calculation

- Stairs step: all stair configuration options

- Framing view: the structural/joist rendering (this is unique vs all competitors)

- House environment: facade material toggle, hex color picker, patio door toggle, grass toggle

- Quote Name + Notes fields (contractor workflow feature)

- Material estimate calculation

7.2  What to Port From BeisserDeckVisualizer.jsx

- SceneDefs component — all SVG <defs>: gradients, feTurbulence filters (f-wood, f-roof, f-wall, f-house-shadow)

- The feTurbulence wood grain filter specifically: baseFrequency 0.012 0.48 (asymmetric — this ratio is what creates long horizontal fiber lines vs random noise)

- Per-board color variance: mix(base, lighten(base, 0.2), variance * 0.6)

- AO shadow system: g-eave-ao and g-deck-shadow gradients

- Window component: glass gradient + glare specular + mullions

- DetailView.jsx: the entire cinematic board close-up (port verbatim as a new 5th tab)

- Color utility functions: h2r, r2h, lighten, darken, mix — these power all the procedural rendering

- Responsive layout logic: mobile stacked vs desktop split, scene expand/collapse toggle

7.3  First Message for Claude Code — Copy and Send This

We're continuing work on the DecksYouSee repo (github.com/amcgrean/DecksYouSee, live at configurator-eight-mu.vercel.app). I'm attaching two files:

1. BeisserDeckVisualizer_BuildPlan.docx — full architecture, DB schema, API spec, phase plan

2. BeisserDeckVisualizer.jsx — a separate React prototype with premium SVG rendering code to port

Please execute Phase 1 from the build plan:

DO NOT rebuild these — they already exist and work: 7-step wizard, deck shapes (Rectangle/L-Shape/T-Shape/Wrap-Around), Size inputs, Stairs step, Framing view, house facade/color picker, Quote Name/Notes fields, material estimate.

ADD these things:

1. Beisser Lumber branding: Playfair Display + DM Sans fonts, #1E3A2C green, #C4924A gold, #F0EAD8 cream background. Replace 'Deck Configurator' with 'Beisser Lumber Deck Visualizer'.

2. SQLite DB (better-sqlite3) + Express API. Create the 4-table schema from the build plan. Seed all 7 brands and 74+ colors from BeisserDeckVisualizer.jsx's BRANDS data array.

3. Replace wizard step 3 (Material) with a 7-brand card grid. Replace step 4 (Pattern) with collection tabs + color swatch grid. Wire selected hex color to the rendering engine.

4. Port the SVG quality improvements from BeisserDeckVisualizer.jsx into the existing Surface and Side Railing views: specifically the feTurbulence wood grain filter (SceneDefs component), per-board color variance, and AO shadow gradients.

5. Add a 5th preview tab 'Detail' — port DetailView.jsx from the prototype verbatim.

6. Rebuild the mobile layout: scene stacked on top (40vh, expandable to 62vh on tap), wizard scrolls below, fixed bottom nav bar with Back/progress dots/Next.

7. Add basic analytics event firing (POST /api/analytics/event) on: color_select, brand_select, view_change. Fire-and-forget — never block the UI. Session UUID stored in sessionStorage.

7.4  Design System Quick Reference

| Primary Green | #1E3A2C — wizard active states, progress bar, primary CTAs, headings |
| --- | --- |
| Accent Gold | #C4924A — active stepper dot, selected option ring, hover highlights |
| Background | #F0EAD8 — wizard panel, page background |
| Scene Dark | #182218 — scene panel background (very dark green-black) |
| Display Font | Playfair Display — step titles, summary headers, brand name in header |
| Body Font | DM Sans — all labels, body copy, buttons, descriptions, swatch names |
| Scene viewBox | 0 0 900 520 — all four SVG scenes use this coordinate space |
| Deck Y baseline | 342px in the 900×520 viewBox — where the house base meets the deck top |

BEISSER LUMBER  ·  Deck Visualizer Build Plan  ·  v2  ·  2025

Building on DecksYouSee · github.com/amcgrean/DecksYouSee